Structural construction work

Level-IV

Based on October 2023, Curriculum Version 2

Module Title: - Preparing design brief for construction work

Module code: EIS SCW4 M07 1023

Nominal duration: 90 Hour

Prepared by: Ministry of Labor and Skill

October, 2023

Addis Ababa, Ethiopia

Table of content

Acknowledgment	3

Acronym	4

Introduction to the Module	5

Unit One. Confirm client requirements	6

1.1.	Introduction to design brief	7

1.2.	Clarifying and confirming client requirements	9

1.3.	Reconfirming financial expectations.	11

1.4.	Preliminary design notions.	13

Self-check 1	15

Unit Two. Clarify stakeholder requirements	17

2.1.   Assessing input from stakeholders	18

2.2.    Commissioning analysis of site survey	20

Self-check 2	22

Unit Three. Negotiate engagement with the client.	24

3.1.   Discussing and amending fee proposal	25

3.2.   Presenting draft proposals.	28

3.3.   Modifying and improving proposal.	29

3.4.    Finalizing design.	31

Self-check 3	38

Operation sheet 1:  preparing preliminary design for construction work	40

Lap test 1	41

# Acknowledgment

Ministry of Labor and Skills wish to extend thanks and appreciation to the many representatives of TVET instructors and respective industry experts who donated their time and expertise to the development of this Teaching, Training and Learning Materials (TTLM).

# Acronym

PPE……………………………...........Personal Protective Equipment

EBCS ………………………………...Ethiopian Building Codes and Standards

HVAC …………………………….....Heating, Ventilation, And Air Conditioning

3D……………………………............Three Dimensional

CAD ……………………………........Computer-Aided Design Software.

MEP……………………………..........Mechanical, Electrical, and Plumbing

# Introduction to the Module

In structural construction filed; knowing how generate a brief for a conventional design, seek feedback on drafts, negotiate with the client and prepare a final design brief for client approval.  and Components with a given standards and spécification to satisfy Customer need  and to do a battre job.This module is designed to meet the industry requirement under the structural construction work occupational standard, particularly for the unit of competency: Preparing design brief for construction works

This module covers the units:

- Confirming client requirements

- Clarifying stakeholder requirements

- Negotiating engagement.

Learning Objective of the Module

At the end of this session, the trainees will able to:

- Confirm client requirements

- Clarify stakeholder requirements

- Negotiate engagement with client.

Module Instruction

For effective use this modules trainees are expected to follow the following module instruction:

- Read the information written in each unit

- Accomplish the Self-checks at the end of each unit

- Perform Operation Sheets which were provided at the end of units

- Do the “LAP test” giver at the end of each unit and

- Read the identified reference book for Examples and exercise

# Unit One. Confirm client requirements

This unit is developed to provide you the necessary information regarding the following content coverage and topics: - Introduction to design brief - Clarifying and confirming client requirements - Reconfirming financial expectations. - Discussing preliminary design notions. This unit will also assist you to attain the learning outcomes stated in the cover page. Specifically, upon completion of this learning guide, you will be able to: - Understand design brief - Clarify and confirm client requirements - Reconfirm financial expectations. - Discuss preliminary design notions.

## Introduction to design brief

A design brief is a written planning document that establishes the project's scope, methods (means), timeframe, and desired result (goal). An effective design brief is the most critical factor to ensure project success. It defines how the problem would be solved and includes the desired results and any constraints.

A design brief in construction work is a document that outlines the objectives, requirements, and constraints of a construction project. It serves as a guide for architects, engineers, and other professionals involved in the design process.

The design brief provides a clear understanding of the client's vision and expectations, ensuring that the final construction meets their needs.

- Content of a design brief

- Project name

- Short description (summary) of project

- Description of business

- Project goals and objectives

- Target audience

- Details that is necessary to the designer with (photos, website screen shots, diagrams, etc.

- Project specifications and format (these may change as the project develops)

- Main messages and objectives

- Design budget

- Production budget

- Timeline/deadline

When creating a design brief in construction work, it is important to include the following key components:

1. Project Overview: This section provides an overview of the project, including its purpose, location, and any relevant background information. It should also outline the project's scope and objectives.

2. Client Requirements: In this section, the client's specific requirements and preferences are detailed. This may include functional requirements such as the number of rooms or spaces needed, as well as aesthetic preferences such as architectural style or materials to be used.
3. Site Analysis: A thorough analysis of the site is crucial for designing a successful construction project. This section should include information about the site's topography, climate conditions, access points, and any existing structures or infrastructure that may impact the design.

4. Functional Considerations: This part of the design brief focuses on the functionality of the proposed construction. It outlines how different spaces will be used and any specific requirements for each area. For example, if it is a commercial building, it may specify the need for office spaces, meeting rooms, or storage areas.

5. Technical Requirements: The technical requirements section includes details about engineering considerations such as structural integrity, electrical systems, plumbing, HVAC (heating, ventilation, and air conditioning), and fire safety measures. It may also cover sustainability goals or energy efficiency requirements.

6. Budget and Timeline: This section outlines the budget allocated for the project and the expected timeline for completion. It is important to include any specific milestones or deadlines that need to be met.

7. Legal and Regulatory Considerations: Construction projects are subject to various legal and regulatory requirements. This section should outline any permits, licenses, or certifications that need to be obtained, as well as compliance with building codes and regulations.
8. Communication and Collaboration: Effective communication and collaboration among all stakeholders are essential for a successful construction project. This section should outline the preferred methods of communication, key contact persons, and any collaborative tools or platforms to be used.

9. Evaluation Criteria: The design brief should specify the criteria that will be used to evaluate the success of the project. This may include factors such as functionality, aesthetics, sustainability, cost-effectiveness, and client satisfaction.

10. Appendices: Additional supporting documents can be included in the appendices section of the design brief. This may include site plans, architectural drawings, technical specifications, or any other relevant information.

## Clarifying and confirming client requirements

The nature of the project brief will vary depending on the size and complexity of the project, but it may include description of clients:

- A description of the clients can be:

- A description of the client's brand, culture and organization.

- A description of the client's vision, mission and objectives.

- A description of the client's priorities and the criteria that will be used to measure success.

- Organizational structure and decision making processes.

- Changes to the client that the project will bring about.

- Interfaces with other projects.

Client policies that may be applicable to the project (for example; transport policy, energy policy, natural ventilation policy, sustainability policy). Client preferences for the project (for example; image, use of local materials, use of landscape, etc.), and quality expectations (including health and safety, sustainability and design quality). A description of the principles that will be adopted in the development of the design.

Clarifying and confirming client requirements in construction work is a crucial step in ensuring the successful completion of a construction project. It involves understanding and documenting the specific needs, expectations, and constraints of the client before commencing any work. This process helps to establish clear communication channels, manage client expectations, and avoid misunderstandings or disputes during the construction process.

To clarify and confirm client requirements, several key steps need to be taken:

1. Initial Consultation: The first step is to conduct an initial consultation with the client to gather information about their project. This may involve discussing their vision, goals, budget, timeline, and any specific design or functionality requirements they have in mind. It is important to actively listen to the client's needs and ask relevant questions to gain a comprehensive understanding of their expectations.

2. Site Visit and Assessment: After the initial consultation, a site visit is typically conducted to assess the physical conditions and constraints of the project site. This helps in identifying any potential challenges or limitations that may impact the construction process.

During this visit, it is essential to engage with the client to discuss site-specific requirements and address any concerns they may have.

3. Detailed Documentation: Once the initial consultation and site visit are completed, it is crucial to document all the gathered information in detail. This documentation should include project specifications, drawings, schedules, budgets, and any other relevant details that accurately reflect the client's requirements. The documentation should be clear, concise, and easily understandable by all stakeholders involved in the construction process.

4. Regular Communication: Throughout the construction project, maintaining regular communication with the client is vital for clarifying any ambiguities or addressing any changes in requirements that may arise. This can be done through meetings, progress reports, emails, or phone calls. Effective communication ensures that both parties are on the same page and allows for timely resolution of any issues or concerns.

5. Review and Confirmation: Before commencing any construction work, it is essential to review the documented requirements with the client. This review process provides an opportunity for the client to confirm that their expectations have been accurately captured and allows for any necessary revisions or clarifications to be made. Obtaining written confirmation from the client ensures that everyone involved has a clear understanding of the project scope.

6. Change Management: During the construction process, it is common for client requirements to evolve or change. It is crucial to have a robust change management process in place to handle these changes effectively. This involves documenting and assessing any requested changes, evaluating their impact on the project timeline and budget, and obtaining client approval before implementing them.

By following these steps, construction professionals can ensure that client requirements are thoroughly understood, documented, and confirmed. This helps in minimizing misunderstandings, managing expectations, and delivering a successful construction project that meets or exceeds the client's expectations.

## Reconfirming financial expectations.

Financial expectations play a vital role in any construction project. They help set the tone for the entire project, from budgeting to scheduling, and can have a significant impact on the project's success or failure. However, reconfirming financial expectations can be a challenging task, especially when there are changes in the project scope, unexpected delays, or unforeseen expenses. This guide provides a comprehensive overview of reconfirming financial expectations in construction work, including the importance of financial expectations, how to reconfirm them, and the potential consequences of not doing so.

Importance of Financial Expectations in Construction Work

Financial expectations are essential in construction work because they provide a clear understanding of the project's financial goals and objectives. These expectations include the project's budget, timeline, and profit margins, which are critical factors in determining the project's success or failure. Financial expectations also help ensure that all stakeholders, including the owner, contractor, and subcontractors, are on the same page and working towards the same financial goals.

Reconfirming Financial Expectations

Reconfirming financial expectations is essential in construction work, especially when there are changes in the project scope, unexpected delays, or unforeseen expenses. Reconfirming financial expectations helps ensure that the project stays within budget, meets its timeline, and achieves its profit margins. Here are some steps to follow when reconfirming financial expectations in construction work:

1. Review the Project Budget: The first step in reconfirming financial expectations is to review the project budget. This includes reviewing the original budget, any changes made to the budget during the project, and any unforeseen expenses that may have arisen. The goal is to ensure that the project is still within budget and that any changes or expenses are accounted for.

2. Identify Potential Cost Overruns: The next step is to identify potential cost overruns and develop strategies to mitigate them. This includes reviewing the project schedule, identifying any bottlenecks or delays, and developing contingency plans to address any issues that may arise.

3. Communicate with Stakeholders: Effective communication is key to reconfirming financial expectations. All stakeholders, including the owner, contractor, and subcontractors, must be informed of any changes or updates to the project's financial expectations. This includes providing regular progress reports, updating the project budget, and addressing any concerns or questions that may arise.

4. Monitor Project Progress: Regularly monitoring project progress is essential in reconfirming financial expectations. This includes tracking the project's schedule, budget, and profit margins, as well as identifying any potential issues or delays. By monitoring project progress, stakeholders can quickly address any issues that may arise and ensure that the project stays within budget.

5. Adjust Financial Expectations as Needed: Finally, it is essential to adjust financial expectations as needed. This includes revising the project budget, timeline, and profit margins based on any changes or updates to the project. By regularly reviewing and adjusting financial expectations, stakeholders can ensure that the project remains financially viable and achieves its desired outcomes.

Potential Consequences of Not Reconfirming Financial Expectations

Not reconfirming financial expectations can have serious consequences for construction projects. These consequences can include:

- Cost Overruns: Failure to reconfirm financial expectations can lead to cost overruns, which can significantly impact the project's budget and profit margins.

- Schedule Delays: Delays in reconfirming financial expectations can lead to schedule delays, which can impact the project's timeline and overall success.

- Lack of Transparency: Failure to communicate financial expectations effectively can lead to a lack of transparency among stakeholders, which can result in misunderstandings and disputes.

- Reduced Profit Margins: Not reconfirming financial expectations can result in reduced profit margins, which can impact the project's financial success and viability.

## Preliminary design notions.

Preliminary design notions in construction work refer to the initial ideas and concepts that are developed during the early stages of a construction project. These notions play a role in shaping the overall design and layout of the structure, as well as determining its feasibility, functionality, and aesthetics. This phase involves brainstorming, research, analysis, and collaboration among various stakeholders including architects, engineers, contractors, and clients.

The preliminary design process typically involves several key steps:

1. Project Definition: This step involves understanding the client's requirements, objectives, and constraints for the project. It includes conducting meetings with the client to gather information about their vision, budget, timeline, and any specific needs or preferences they may have.

2. Site Analysis: Before proceeding with the design, a thorough analysis of the site is conducted. This includes studying the topography, geotechnical conditions, environmental factors, access points, utilities availability, and any legal or regulatory requirements that may impact the design.

3. Concept Development: Based on the project definition and site analysis, multiple design concepts are developed. These concepts explore different approaches to meet the client's requirements while considering factors such as functionality, aesthetics, sustainability, and cost-effectiveness. The concepts may be presented through sketches, 3D models, or computer-aided design (CAD) software.

4. Feasibility Assessment: The feasibility of each design concept is evaluated to determine its practicality and viability. This assessment considers factors such as structural integrity, constructability, compliance with building codes and regulations, environmental impact, and potential risks or challenges that may arise during construction.

5. Cost Estimation: Preliminary cost estimates are prepared for each design concept to evaluate its financial feasibility. This includes estimating material quantities, labor costs, equipment requirements, and other expenses associated with construction. Cost estimation helps in comparing different design options and selecting the most cost-effective solution.

6. Collaboration and Feedback: Throughout the preliminary design phase, collaboration and feedback from all stakeholders are essential. Architects, engineers, contractors, and clients work together to refine the design concepts, address concerns, and make necessary adjustments.

This iterative process ensures that the final design meets the client's expectations while considering technical feasibility and practicality.

7. Design Documentation: As the preliminary design concepts evolve, they are documented in detail. This includes preparing drawings, specifications, and other technical documents that provide a comprehensive description of the proposed design. These documents serve as a basis for further development during the subsequent design phases.

The preliminary design notions lay the foundation for the detailed design phase, where the chosen concept is further refined and developed into construction drawings and specifications. It is important to note that preliminary design notions are subject to change as more information becomes available and as the project progresses through subsequent stages.

Fig 1.1. Concept development

# Self-check 1

Instruction I: choose the correct answer for the following questions; you have given 1minut for each

1. Which of the following is NOT included in a design brief?

a) Project goals and objectives

b) Target audience

c) Design budget

d) Construction materials

2. What does the "Client Requirements" section of a design brief in construction work include?

a) Site analysis

b) Technical requirements

c) Project overview

d) Aesthetic preferences

3. Why is it important to clarify and confirm client requirements in construction work?

a) To increase the project's budget

b) To avoid misunderstandings during the construction process

c) To delay the project timeline

d) To reduce the quality expectations

4. What is the purpose of conducting an initial consultation with the client in construction projects?

a) To gather information about the client's requirements

b) To finalize the project budget

c) To select the construction materials

d) To obtain legal permits

5. What is the significance of reconfirming financial expectations in construction work?

a) It helps in managing client expectations

b) It increases the project's timeline

c) It reduces the need for communication with stakeholders

d) It eliminates the need for a project budget

Instruction II: say True for the correct statements and false for the incorrect, you have 1minute for each

1. A design brief in construction work outlines the objectives, requirements, and constraints of a construction project.

2. The technical requirements section of a design brief may include considerations for plumbing and HVAC systems.

3. Regular communication with the client is not necessary after the initial consultation in construction projects.

4. The review and confirmation process in clarifying client requirements is not important in construction projects.

5. Reconfirming financial expectations in construction work helps ensure that the project stays within budget and meets its timeline.

Instruction III: give short answer for the following questions, you have 3minute for each

1. What are the key components of a design brief in construction work?

2. Why is conducting a site visit and assessment important in clarifying client requirements?

3. How can regular communication with the client help in construction projects?

4. What are the potential consequences of not reconfirming financial expectations in construction work?

5. Explain the process of adjusting financial expectations in construction projects.

# Unit Two. Clarify stakeholder requirements

This unit is developed to provide you the necessary information regarding the following content coverage and topics: - Assessing input from stakeholders - Commissioning analysis of site survey This unit will also assist you to attain the learning outcomes stated in the cover page. Specifically, upon completion of this learning guide, you will be able to: - Assess input from stakeholders - Commission analysis of site survey

## 2.1.   Assessing input from stakeholders

Assessing input from stakeholders in construction work is crucial for the successful completion of any construction project. Stakeholders in construction projects can include clients, architects, engineers, contractors, subcontractors, suppliers, regulatory authorities, and local communities. Gathering and considering their input helps ensure that the project meets their needs and expectations, minimizes conflicts, and maximizes the overall success of the project.

There are several key steps involved in assessing input from stakeholders in construction work:

1. Identification of stakeholders: The first step is to identify all relevant stakeholders who may have an interest or be affected by the construction project. This includes both internal stakeholders (such as project team members) and external stakeholders (such as clients and local communities). It is important to have a comprehensive list of stakeholders to ensure that all perspectives are considered.

2. Communication and engagement: Once the stakeholders have been identified, effective communication and engagement strategies need to be developed. This involves establishing clear channels of communication, such as regular meetings, workshops, or online platforms, to facilitate dialogue between the project team and the stakeholders. It is important to provide opportunities for stakeholders to express their opinions, concerns, and expectations regarding the project.

3. Needs assessment: The next step is to assess the needs and expectations of each stakeholder group. This can be done through surveys, interviews, focus groups, or workshops. The aim is to gather information on what each stakeholder group wants from the project in terms of design, functionality, sustainability, safety, cost, schedule, and other relevant factors.

4. Analysis and prioritization: Once the input from stakeholders has been gathered, it needs to be analyzed and prioritized. This involves identifying common themes or issues raised by multiple stakeholders and determining which ones are most critical for the success of the project. Stakeholder input should be evaluated against project objectives, constraints, and feasibility considerations.

5. Integration into decision-making: The input from stakeholders should be integrated into the decision-making process. This means that their opinions and preferences should be considered when making key decisions related to the project, such as design choices, material selection, construction methods, and project scheduling. This helps ensure that the project reflects the needs and expectations of all stakeholders.

6. Continuous feedback loop: Assessing input from stakeholders is an ongoing process throughout the construction project. Regular feedback loops should be established to keep stakeholders informed about project progress and to gather their input on any changes or issues that arise during construction. This helps maintain stakeholder engagement and ensures that their concerns are addressed in a timely manner.

Assessing input from stakeholders in construction work has several benefits:

- Improved project outcomes: By considering the input of stakeholders, construction projects are more likely to meet their needs and expectations. This can lead to improved project outcomes in terms of functionality, quality, and user satisfaction.

- Reduced conflicts: Stakeholder input helps identify potential conflicts early on in the project lifecycle. By addressing these conflicts proactively, construction teams can minimize disputes and delays during construction.

- Enhanced reputation: Engaging with stakeholders and considering their input demonstrates a commitment to transparency, accountability, and community engagement. This can enhance the reputation of the construction company or project team and build trust with stakeholders.

Fig. 1.2 team of stakeholders

Fig 1.2 stakeholders meeting

## 2.2.    Commissioning analysis of site survey

Commissioning analysis of a site survey is an essential step in construction work as it helps to ensure that the project is planned and executed efficiently. A site survey is conducted to gather information about the site's physical characteristics, environmental conditions, and any potential challenges or constraints that may affect the construction process.

The commissioning analysis of a site survey involves

- A comprehensive evaluation of the collected data to identify potential risks,

- Develop mitigation strategies, and

- Optimize the project's design and construction plans.

This analysis is typically carried out by a team of experts, including architects, engineers, environmental specialists, and project managers.

Steps in commissioning analysis site survey are:

- Review the collected data from the site

- Conduct a risk assessment.

- Commission analysis

- Optimize the project's

The first step in commissioning analysis is to review the collected data from the site survey. This data includes topographic surveys, geotechnical reports, environmental assessments, utility maps, and any other relevant information. The purpose of this review is to gain a thorough understanding of the site's characteristics and identify any potential issues that may arise during construction.
Once the data has been reviewed, the next step is to conduct a risk assessment. This involves identifying potential risks and hazards associated with the site and evaluating their likelihood and potential impact on the project. Risks can include geological hazards such as unstable soil conditions or seismic activity, environmental risks such as contamination or protected species habitats, or logistical risks such as limited access or nearby infrastructure.

During the risk assessment process, it is important to involve all relevant stakeholders, including local authorities, regulatory bodies, and community representatives. Their input can provide valuable insights into local regulations, concerns, and potential impacts on neighboring properties or ecosystems.

Based on the identified risks, mitigation strategies are developed to minimize their impact on the project. These strategies may include engineering solutions such as soil stabilization measures or structural reinforcements, environmental management plans to protect sensitive habitats or manage waste disposal, or logistical plans to address access constraints or traffic management.
It is crucial to ensure that these mitigation strategies comply with local regulations and industry best practices. Engaging with relevant experts and consultants can help ensure that the proposed solutions are effective and sustainable.

In addition to risk mitigation, the commissioning analysis also aims to optimize the project's design and construction plans. This involves evaluating alternative approaches, materials, or technologies that can improve efficiency, reduce costs, or enhance sustainability.

For example, the analysis may identify opportunities for energy-efficient design, waste reduction, or the use of renewable materials.

The optimization process should consider various factors such as project objectives, budget constraints, timeline requirements, and environmental considerations. It is important to strike a balance between cost-effectiveness and long-term sustainability to ensure the project's success.
Once the commissioning analysis is complete, a detailed report is prepared summarizing the findings, recommendations, and proposed solutions. This report serves as a valuable reference for the project team and stakeholders throughout the construction process.

# Self-check 2

Instruction I: choose the correct answer for the following questions; you have given 1minut for each

1. In assessing input from stakeholders in construction work, why is it important to identify all relevant stakeholders?

a) To minimize conflicts during the construction project

b) To ensure the project meets their needs and expectations

c) To maximize the overall success of the project

d) All of the above

2. What is the purpose of conducting a risk assessment during the commissioning analysis of a site survey?

a) To identify potential risks and hazards associated with the site

b) To develop mitigation strategies

c) To optimize the project's design and construction plans

d) All of the above

3. Which step in assessing input from stakeholders involves gathering information on what each stakeholder group wants from the project?

a) Identification of stakeholders

b) Communication and engagement

c) Needs assessment

d) Analysis and prioritization

4. What is one benefit of assessing input from stakeholders in construction work?

a) Improved project outcomes

b) Reduced conflicts

c) Enhanced reputation

d) All of the above

5. What is the purpose of the commissioning analysis in construction work?

a) To gather information about the site's physical characteristics

b) To identify potential risks and develop mitigation strategies

c) To optimize the project's design and construction plans

d) All of the above

Instruction II: say True for the correct statements and false for the incorrect, you have 1minute for each

1. Effective communication and engagement strategies are not necessary when assessing input from stakeholders in construction work.

2. The commissioning analysis of a site survey helps identify potential risks and hazards associated with the site.

3. The optimization process in the commissioning analysis considers factors such as project objectives, budget constraints, and timeline requirements.

4. Assessing input from stakeholders in construction work can lead to improved project outcomes, reduced conflicts, and enhanced reputation.

5. The assessment of needs and expectations of each stakeholder group is done through surveys, interviews, focus groups, or workshops.

Instruction III: give short answer for the following questions, you have 3minute for each

1. What are the key steps involved in assessing input from stakeholders in construction work?

2. How does stakeholder input contribute to the decision-making process in construction projects?

3. What are the benefits of conducting a commissioning analysis of a site survey in construction work?

# Unit Three. Negotiate engagement with the client.

This unit is developed to provide you the necessary information regarding the following content coverage and topics: - Discussing and amending fee proposal - Discussing scope of services - Presenting draft proposals. - Modifying and improving proposal. Finalizing design brief This unit will also assist you to attain the learning outcomes stated in the cover page. Specifically, upon completion of this learning guide, you will be able to: - Discuss and amend fee proposal - Discuss scope of services - Present draft proposals for clients. - Modifying and improving proposal

## 3.1.   Discussing and amending fee proposal

When it comes to construction projects, the fee proposal is a crucial document that outlines the scope of work, the timeline, and the compensation for the contractor or construction company. However, changes can occur during the project that may require amendments to the original fee proposal. In this scenario, it is essential to have open and transparent communication with the client to ensure that both parties are on the same page.

Here are some best practices and considerations for discussing and amending fee proposals with clients in construction work:

1. Clearly define the scope of work: The scope of work should be clearly defined in the original fee proposal, and any changes or amendments should be clearly outlined and communicated to the client. This includes any additional work or services that may be required, as well as any changes to the timeline or budget.

2. Communicate the reasons for the amendment: It is essential to communicate the reasons for the amendment to the client, including any changes in the project scope, unexpected site conditions, or other factors that may have impacted the project. This helps to ensure that the client understands the reasoning behind the amendment and can make an informed decision about whether to approve it.

3. Provide detailed information about the amendment: The amendment should be clearly outlined, including the specific changes being made, the impact on the timeline and budget, and any other relevant details. This information should be provided in writing, using clear and concise language that is easy for the client to understand.

4. Seek client approval: Before making any changes to the fee proposal, it is essential to seek client approval. This can be done through a formal change order or a written amendment to the original contract. The client should be given a clear explanation of the changes, the impact on the project, and any additional costs or fees associated with the amendment.

5. Consider the impact on the project timeline and budget: Any changes to the fee proposal can have a significant impact on the project timeline and budget. It is essential to consider these factors carefully before making any amendments, and to communicate the potential impact to the client.

6. Maintain open and transparent communication: Open and transparent communication is essential when discussing and amending fee proposals with clients. This includes keeping the client informed about any changes or issues that may arise during the project, and being responsive to their questions and concerns.

- Discussing scope of services

When working on a construction project, it is essential to have a clear understanding of the scope of services that will be provided by the contractor or builder. This includes all the tasks and deliverables that are included in the project, as well as any exclusions or limitations. In this article, we will discuss the importance of scope of services in construction work and provide a comprehensive guide on how to define and manage it effectively.

Scope of Service Important in Construction Work:

- Prevents Miscommunication and Disputes

One of the primary reasons why scope of services is important in construction work is that it helps prevent miscommunication and disputes between the client and the contractor. When both parties have a clear understanding of what is included in the project, there is less room for misunderstandings or disagreements. This can help avoid costly delays and legal battles that can derail the project.

- Helps Manage Expectations

Another reason why scope of services is crucial in construction work is that it helps manage expectations. Clients may have certain expectations about what the project should entail, while contractors may have their own assumptions about what is required. By defining the scope of services upfront, both parties can better understand each other's expectations and avoid any potential conflicts.

- Ensures Compliance with Building Codes and Regulations

Scope of services also ensures compliance with building codes and regulations. Contractors must adhere to specific standards and guidelines when constructing buildings and the scope of services should reflect these requirements. By including these requirements in the scope of services, clients can ensure that their project meets all legal requirements and avoid any potential penalties or fines.

To define the Scope of Services in Construction Work:-

1. Identify the Project Requirements

To define the scope of services in construction work, the first step is to identify the project requirements. This includes all the tasks and deliverables that are necessary to complete the project. These requirements can include everything from site preparation and foundation work to electrical and plumbing installations.

2. Determine the Scope of Work

Once the project requirements have been identified, the next step is to determine the scope of work. This involves breaking down the project into smaller, more manageable tasks and identifying the specific services that will be required. For example, if the project requires foundation work, the scope of work might include excavation, concrete pouring, and footing installation.

3. Define the Deliverables

In addition to determining the scope of work, it is also essential to define the deliverables. These are the tangible items that will be produced as part of the project, such as walls, floors, and roofs. The deliverables should be clearly outlined in the scope of services to ensure that both parties understand what is expected.

4. Establish Exclusions and Limitations

Finally, it is important to establish exclusions and limitations in the scope of services. These might include items that are not included in the project, such as landscaping or exterior finishes. By defining these exclusions and limitations upfront, both parties can avoid any confusion or misunderstandings later on.

## 3.2.   Presenting draft proposals.

When presenting draft proposals for construction work, it is important to provide a comprehensive and well-structured document that outlines the scope of the project, the estimated costs, and the timeline for completion. This proposal serves as a formal communication tool between the contractor and the client, ensuring that both parties have a clear understanding of the project requirements and expectations.

The following are key components that should be included in a draft proposal for construction work:

1. Introduction: Begin the proposal with a brief introduction that provides an overview of the project. Include details such as the project name, location, and a summary of the client's needs and objectives. This section should also highlight any unique aspects or challenges of the project.

2. Scope of Work: Clearly define the scope of work for the construction project. This section should outline all the tasks and activities that will be performed, including site preparation, excavation, foundation work, structural construction, electrical and plumbing installations, finishing work, etc. It is important to be specific and detailed in describing each aspect of the project to avoid any misunderstandings later on.

3. Project Schedule: Provide a detailed timeline for the construction project. This should include start and end dates for each phase of the project, as well as any major milestones or deadlines. It is important to consider factors such as weather conditions, availability of materials, and any potential delays that may impact the schedule. A well-planned schedule demonstrates professionalism and helps manage client expectations.

4. Cost Estimation: Present a comprehensive cost estimate for the entire project. Break down the costs into different categories such as labor, materials, equipment rentals, permits, and any other relevant expenses. It is essential to provide accurate and transparent pricing information to build trust with the client. Consider including contingency allowances to account for unforeseen circumstances or changes in scope.

5. Technical Specifications: Include technical specifications for various aspects of the construction project such as materials to be used, construction methods, and quality standards. This section should provide detailed information on the materials' specifications, including their source, grade, and quantity. It is important to align the technical specifications with industry standards and regulations.

6. Health and Safety: Emphasize the importance of health and safety measures on the construction site. Outline the steps that will be taken to ensure a safe working environment for all workers and visitors. Include information about any certifications or training programs that the construction team possesses to demonstrate their commitment to safety.

7. Terms and Conditions: Clearly state the terms and conditions of the proposal, including payment terms, warranties, dispute resolution procedures, and any other relevant contractual details. It is important to ensure that both parties have a clear understanding of their rights and obligations.

8. References and Portfolio: Include a list of references from previous clients or projects, along with a portfolio showcasing past work. This helps build credibility and demonstrates the contractor's experience and expertise.

9. Appendices: Attach any supporting documents such as architectural drawings, engineering reports, permits, licenses, or insurance certificates that are relevant to the project.

## 3.3.   Modifying and improving proposal.

When it comes to modifying and improving a proposal for construction work, there are several key areas to focus on. A well-crafted proposal is essential for securing contracts and ensuring the success of a construction project. In this learning guide, we will discuss the various aspects that need to be considered when modifying and improving a construction proposal.

1. Executive Summary: The executive summary is the first section of the proposal and provides an overview of the entire document. It should be concise, yet compelling enough to grab the attention of the reader. When modifying the proposal, ensure that the executive summary accurately reflects the key points of the project, including its objectives, scope, and unique selling points. It should clearly communicate why your company is the best fit for the project.

2. Project Description: The project description section provides detailed information about the construction project. It should include a clear and concise explanation of what needs to be built or renovated, along with any specific requirements or constraints. When modifying this section, make sure to address any changes or updates that have occurred since the initial proposal was created. This may include revised timelines, budget adjustments, or additional deliverables.

3. Scope of Work: The scope of work outlines the specific tasks and activities that will be performed as part of the construction project. It should provide a detailed breakdown of each phase or stage of the project, along with associated timelines and milestones. When modifying this section, ensure that all tasks are clearly defined and aligned with the client's expectations. Consider including additional details such as materials to be used, quality standards, and any relevant permits or licenses required.

4. Budget and Cost Estimates: The budget section is crucial as it outlines the financial aspects of the construction project. It should include a breakdown of costs for labor, materials, equipment, permits, and any other expenses associated with the project. When modifying this section, review and update cost estimates based on current market rates and any changes in project requirements. It is important to be transparent and accurate with the budget, as it helps build trust with the client.

5. Timeline and Schedule: The timeline and schedule section provides a detailed plan of when each phase or activity of the construction project will be completed. It should include start and end dates for each task, as well as any critical milestones or deadlines. When modifying this section, ensure that the timeline is realistic and achievable, taking into account any changes or delays that may have occurred since the initial proposal. Clearly communicate any adjustments to the timeline to manage client expectations effectively.

6. Qualifications and Experience: This section highlights the qualifications, experience, and expertise of your company in undertaking similar construction projects. It should include information about relevant certifications, licenses, and past projects that demonstrate your capabilities. When modifying this section, update it with any new certifications or recent successful projects that showcase your expertise in the field.

7. Risk Management: The risk management section addresses potential risks and how they will be mitigated during the construction project. It should identify potential risks such as weather conditions, material shortages, or unforeseen challenges, and outline strategies to minimize their impact. When modifying this section, review and update the risk assessment based on any new information or changes in project scope.

8. Terms and Conditions: The terms and conditions section outlines the legal aspects of the construction contract, including payment terms, warranties, dispute resolution mechanisms, and any other relevant clauses. When modifying this section, ensure that it aligns with current industry standards and regulations. Review and update any outdated terms or clauses to protect both parties' interests.

In addition to these key areas, it is essential to proofread the entire proposal for grammar, spelling errors, and overall clarity. A well-presented proposal reflects professionalism and attention to detail.

## 3.4.    Finalizing design.

Finalizing a design brief for construction work is crucial to ensure that all necessary information is included to effectively communicate the project requirements to the construction team. A design brief serves as a comprehensive document that outlines the objectives, scope, constraints, and specifications of the construction project. It acts as a guide for architects, engineers, contractors, and other stakeholders involved in the construction process.

To create a well-structured and informative design brief, there are several key elements that should be addressed:

1. Project Overview: Begin the design brief by providing an overview of the project. This section should include a concise description of the project's purpose, goals, and intended outcomes. It should also mention any specific challenges or unique aspects of the project that need to be considered.

2. Scope of Work: Clearly define the scope of work for the construction project. This includes specifying what needs to be built or renovated, as well as any specific areas or components that require attention. For example, if it is a residential construction project, specify the number of rooms, bathrooms, and other essential spaces.

3. Site Information: Provide detailed information about the site where the construction will take place. Include details such as location, dimensions, topography, soil conditions, and any existing structures or utilities that may impact the design and construction process.

4. Design Requirements: Outline the specific design requirements for the project. This includes architectural considerations, structural requirements, mechanical systems (such as HVAC), electrical systems, plumbing systems, and any other relevant aspects. Specify any specific materials or finishes that need to be used.

5. Functional Requirements: Identify the functional requirements of the building or space being constructed. This includes detailing how each area will be used and any specific needs or considerations related to functionality. For example, if it is an office building, specify the number of offices required and their layout.

6. Technical Specifications: Provide technical specifications for various components of the construction project. This may include details about materials, construction methods, equipment, and systems to be used. It is important to ensure that the specifications are clear and concise to avoid any confusion during the construction phase.

7. Budget and Timeline: Clearly state the budget and timeline for the project. This includes any cost limitations or constraints that need to be considered during the design and construction process. Additionally, provide a schedule outlining key milestones and deadlines for different phases of the project.

8. Sustainability Considerations: If sustainability is a priority for the project, include specific requirements related to energy efficiency, water conservation, waste management, and other sustainable practices. This will help guide the design team in incorporating sustainable features into the construction.

9. Safety and Regulatory Compliance: Address safety considerations and regulatory requirements that need to be adhered to during the construction process. This includes compliance with building codes, permits, licenses, and any other legal obligations.

10. Communication and Collaboration: Specify how communication and collaboration will be managed throughout the project. Identify key stakeholders and their roles, as well as any preferred methods of communication (e.g., meetings, progress reports, digital platforms).

By including these key elements in a design brief for construction work, you can ensure that all relevant information is communicated effectively to the construction team.

This will help minimize misunderstandings, streamline the design process, and ultimately lead to a successful construction project.

Sample design brief: Dear trainees please analyze the following sample design brief

Project Title: Modern Sustainable Residence

Client: Addis Ababa University

Project Overview:

The project aims to design a modern sustainable residence for the Addis Ababa University campus. The residence will serve as a model for sustainable living, incorporating eco-friendly features and innovative design concepts. The objective is to create a comfortable and environmentally conscious living space for students while promoting sustainable practices.

Client Requirements:

- Sustainable Design: The residence should emphasize sustainable design principles, including energy efficiency, water conservation, waste management, and use of renewable materials.

- Functional Spaces: The design should include individual living units, common areas for social interaction, study spaces, recreational areas, and amenities such as a gym and laundry facilities.

- Capacity: The residence should accommodate a minimum of 100 students, with flexibility for future expansion if needed.

- Safety and Security: The design should prioritize the safety and security of the residents, incorporating measures such as access control, fire safety systems, and adequate lighting.

- Accessibility: The residence should be accessible to students with disabilities, complying with all relevant accessibility codes and guidelines.

- Aesthetics: The design should have a modern and appealing aesthetic, reflecting the university's branding and architectural style.

Site Analysis:

The proposed site for the residence is located in the northern part of the campus, adjacent to the academic buildings. The site has a gentle slope and offers scenic views of the surrounding landscape. Factors to consider during the site analysis include solar orientation, prevailing winds, existing utilities, and transportation access.

Functional Considerations:

The residence should provide comfortable and functional living spaces for students. Considerations include private living units with sleeping areas, study spaces, storage areas, and shared amenities such as kitchens, dining areas, and communal lounges. Adequate natural light, ventilation, and acoustics should be incorporated into the design.

Technical Requirements:

- Structural Integrity: The design should meet all relevant building codes and standards, ensuring the structural integrity of the residence.

- Mechanical, Electrical, and Plumbing (MEP) Systems: The MEP systems should be designed to maximize energy efficiency, including heating, cooling, ventilation, electrical systems, and water supply and drainage.

- Sustainability Features: The design should incorporate sustainable features such as solar panels, rainwater harvesting systems, energy-efficient lighting, and recycling facilities.

Budget and Timeline:

The project has a budget of 122 million birr, inclusive of design, materials, and construction costs. The timeline for the project is 12 months, including design development, approvals, and construction.

Legal and Regulatory Considerations:

The design should comply with all local building codes, zoning regulations, and environmental requirements. Permits and approvals from relevant authorities should be obtained before commencing construction.

Communication and Collaboration:

Effective communication and collaboration among the project team, university representatives, and stakeholders are essential. Regular project meetings, progress reports, and digital collaboration tools should be utilized to ensure seamless communication and coordination.

Evaluation Criteria:

The success of the project will be evaluated based on factors such as sustainability, functionality, aesthetics, adherence to the budget and timeline, and client satisfaction.

Appendices:
Appendices should include site plans, architectural drawings, sustainability guidelines, and any other relevant supporting documents.

Fig. 3.1 sample design brief template

Fig.3.2 project proposal brief template

# Self-check 3

Instruction I: choose the correct answer for the following questions; you have given 1minut for each

1. When discussing and amending fee proposals with clients, it is important to:

a) Keep the client uninformed about any changes

b) Clearly define the scope of work and communicate amendments

c) Avoid seeking client approval for any changes

d) Disregard the impact on the project timeline and budget

2. The scope of services in construction work helps to:

a) Prevent miscommunication and disputes

b) Increase project costs

c) Exclude compliance with building codes and regulations

d) Ignore client expectations

3. Which section of a draft proposal for construction work provides an overview of the project and client's needs?

a) Scope of Work

b) Project Schedule

c) Introduction

d) Technical Specifications

4. What is the purpose of including health and safety measures in a construction proposal?

a) Increase project costs

b) Demonstrate commitment to safety

c) Disregard worker well-being

d) Ignore legal requirements

5. When modifying and improving a construction proposal, it is important to focus on:

a) Omitting the executive summary

b) Neglecting the project description

c) Updating the budget based on inaccurate estimates

d) Addressing changes and updates in the project description

Instruction II: say True for the correct statements and false for the incorrect, you have 1minute for each

1. Changes to the fee proposal should be communicated to the client.

2. The scope of services helps manage expectations in construction work.

3. Technical specifications should be aligned with industry standards and regulations.

4. The timeline and schedule section in a proposal is not important.

5. Modifying a construction proposal involves updating the budget based on current market rates.

Instruction III: give short answer for the following questions, you have 3minute for each

1. Why is it important to clearly define the scope of work when discussing fee proposals with clients?

2. What are the benefits of having a well-defined scope of services in construction work?

3. What are some key components that should be included in a draft proposal for construction work?

4. Why is it essential to update the project description when modifying a construction proposal?

5. How can the budget and cost estimates section be improved in a construction proposal?

# Operation sheet 1:  preparing preliminary design for construction work

Purpose: To analyze design brief requirements

- Instruction: Follow the given information, procedures, plan and schedule for work this operation you has given 2 Hour.

- Materials tools and equipment

- Stationary materials

- Pen

- Pencil

- Paper

- Ruler

- Computer

- Printer

- Plan

- Procedure in doing the task

Step 1: Project Definition

Step 2: Site Analysis

Step 3: Concept Development

Step 4: Feasibility Assessment

Step 5: Cost Estimation

Step 6: Design Documentation

Step 7: Collaboration and Feedback

# Lap test 1

Name:  _____________________________   Date:  ________________

Time started: ________________________  	Time finished:  ________________

Instructions:	Given necessary templates, tools and materials you are required to perform the following tasks within 2 hour.

Task 1: prepare preliminary design

Task 2: analyze financial expectation

Task 3: perform site survey analysis

Task 4: prepare draft proposal

Task 5: present draft proposal